Quant Investment Dashboard

System Implementation Proposal v2.0

Executable Design and Coding Blueprint

Generated at: 2026-05-14 05:38 UTC

Audience: Product / Quant / Backend / Frontend / QA / DevOps

Table of Contents

- 1. Executive Summary

- 2. Architecture and Layer Responsibilities

- 3. Core Quant Policies (P0)

- 4. API Contracts and Data Models

- 5. UI Composition and Interaction Design

- 6. Risk Drill-down Functional Design (P1)

- 7. Error and Missing-data UX

- 8. Development Backlog and Delivery Plan

- 9. Requirement Traceability Matrix

- 10. Test Strategy and Regression Checklist

- 11. Done Criteria and Operational Handover

1. Executive Summary

This document is written as a coding-ready design. It freezes formulas, policies, API fields, UI component boundaries, and test gates so engineers can implement without interpretation drift.

2. Architecture and Layer Responsibilities

| Layer | Responsibility |
| --- | --- |
| Provider Layer | Naver/OpenDART/Yahoo fetch, parse, and failure diagnostics |
| Pipeline Layer | Acquire + enrich + derive + aggregate diagnostics |
| Quant Core Layer | Shared formulas: weights, disparity, fair value, confidence, delay |
| Display Layer | Single DTO used by UI and export |
| Delivery Layer | FastAPI endpoints + static dashboard + CSV/Excel download |

3. Core Quant Policies (P0)

3.1 Holdings weight normalization policy

- Weight basis: market_value

- Optional cash inclusion: include_cash + cash_value

- Display precision: 2 digits, ROUND_HALF_UP

- Guaranteed display sum: 100.00 via last-row adjustment

3.2 Fair value disparity policy

- Formula: (fair_value - current_price) / current_price * 100

- Formula implementation must be centralized in one function

- Same numeric output required across UI/API/CSV/Excel

4. API Contracts and Data Models

| Endpoint | Method | Key Params |
| --- | --- | --- |
| /api/snapshot/{ticker} | GET | market, corp_code, years, include_cash, cash_value, dart_api_key |
| /api/snapshot/{ticker}/download | GET | format=csv¦excel + snapshot query params |

Required response keys in display payload:

- tabs, meta, holdings, holdings_policy, fair_value, risk, market_regime, portfolio_performance

- meta contains source, as_of, delay_sec, confidence

5. UI Composition and Interaction Design

Tabbed card layout (must not render all sections in one long list):

- Market Regime Board

- Holdings

- Fair Value

- Risk (with drill-down panel)

- Portfolio Performance

Unified state colors: up / down / neutral / risk

Numeric table style: right aligned, tabular-nums, thousand separators, fixed 2 decimals

Chart convention: series-specific colors and line patterns (solid, dashed)

6. Risk Drill-down Functional Design (P1)

Alert object fields:

- id, severity, title, summary

- factors[]

- contributors[] (Top N positions)

- impact

- actions[]

Interaction rule: clicking an alert must immediately populate the drill-down panel

7. Error and Missing-data UX

- If fetch fails and previous snapshot exists: render last-known-good + warning banner

- If provider partially fails: keep layout stable and display diagnostics summary

- Missing numeric fields should display placeholders, never collapse cards/tables

8. Development Backlog and Delivery Plan

| Ticket | Priority | Deliverable | Owner |
| --- | --- | --- | --- |
| QNT-101 | P0 | Holdings weight normalization and cash policy | Quant + Backend |
| QNT-102 | P0 | Central disparity function and display/export consistency | Quant + Backend |
| QNT-103 | P0 | Number format standardization in all tables/cards | Frontend |
| QNT-201 | P1 | Risk alert drill-down panel and interaction | Frontend + Backend |
| QNT-202 | P1 | Metadata exposure: source/as_of/delay_sec/confidence | Backend |
| QNT-203 | P1 | Resilient missing/error UX states | Frontend |
| QNT-301 | P2 | Stress scenario simulation panel | Quant + Backend |
| QNT-302 | P2 | Extended reporting pipeline | Backend |

9. Requirement Traceability Matrix

| Req ID | Requirement | Implementation | Verification | Status |
| --- | --- | --- | --- | --- |
| REQ-UI-01 | Tabbed card layout | static/index.html | E2E tab navigation | Planned |
| REQ-UI-02 | Color state consistency | static/index.html | Visual regression | Planned |
| REQ-P0-01 | Weight sum = 100.00 | app/quant.py | tests/test_quant_calculations.py | Planned |
| REQ-P0-02 | Shared disparity formula | app/quant.py + app/display.py | tests/test_quant_calculations.py | Planned |
| REQ-P0-03 | UI/API/Export value parity | app/display.py + app/export.py | tests/test_export.py | Planned |
| REQ-P1-01 | Risk drill-down | app/display.py + static/index.html | E2E risk drill-down | Planned |
| REQ-P1-02 | Metadata on key metrics | app/display.py | API contract tests | Planned |
| REQ-UX-01 | Last-known-good fallback | static/index.html | Network failure test | Planned |

10. Test Strategy and Regression Checklist

- Unit: disparity formula, weight normalization, export parity

- Integration: snapshot payload schema, include_cash/cash_value behavior

- E2E: tab flow, risk drill-down, download behavior, error fallback

- Regression gate: all P0 pass, 0 High defects, no UI/API/Export numeric mismatch

11. Done Criteria and Operational Handover

- [ ] Holdings displayed weights always equal 100.00

- [ ] Disparity formula centralized and reused everywhere

- [ ] CSV/Excel values equal to dashboard values

- [ ] Risk drill-down is interactive and complete

- [ ] Metadata displayed for core metrics

- [ ] Error and missing-data states do not break layout